## Slide 1
Devopstrio

## Slide 2: Daily Standup Meeting

## Slide 3
A. KEY ACCOMPLISHMENTS THIS PERIOD
Action | Owner | Status
Meeting with the Outreach leads | KK, MK, VS, SS | Initiated
Workflow discussion | KK,VS, SS | Completed
Exploration of the tools | VS, SS | InProgress
New interns exploring the Devopstrio products | Interns | InProgress
Exploring the Cloud landing zone solutions | Suryaprakash | Inprogress
Bring your AI ideas and present | All | To Start
Create a shared folder to put the tracker being maintained by the new team. | SS, VS | Critical today
C. ACTIVITIES BEHIND SCHEDULE
D. KEY ACTIVITIES PLANNED NEXT PERIOD
E. MILESTONES
Individual Milestone Name | Planned Date | Projected Date | Status | Owner
Outreach Program | 31 July 2026 |  | WIP | KKK, MK, VS, SS
Tool selection | 17 July 2026 |  | WIP | VA / SS
F. KEY RISKS & MITIGATION
Risks to be addressed | Mitigation Plan
TOM — Tools to be finalized. This may impact the scheduled closure of the Outreach program. | Expedite the discussions. Involve Mani to take the decisions faster. Try to close by 17 July 2026.
Initiated discussion with Outreach leads on the Target Operating Model, Tools and Techniques
New interns to explore the products and services catalogues — onboarding to start
TOM tools to be finalized. | Chalky’s Outreach
Daily Standup Review 16th July 2026
PROJECT METRICS
SCOPE
SCHEDULE
QUALITY

## Slide 4
Communications and Help Needed
Escalations to the Management
Action initiated from the Senior Management
Saga / Serma - Setup a meeting on 16th July to discuss the TOM tools and propose the requirements – 2 PM Kishore – Setup a meeting on 16th July to discuss the AI driven Cyber solution platform – 2:30 PM Subbiah – Outreach program of 8 products – 3:00 PM Serma / Oviya – Chalky’s Outreach program – 4:00 PM

## Slide 5
Thank You! Let’s Discuss
How We Can Accelerate Your Transformation Journey
Contact: 📧 info@devopstrioglobal.com 🌐 www.devopstrio.co.uk
LinkedIn